Step one set up development server. (Can be local or a remote server): 1 Week

Step two create the upload system. PHP probably:	2 Weeks
Upload system for the to transfer files from client to server

Step three, create the verification system and security measures. Also PHP: 4 Weeks
ffmpeg will need to be installed on server.

Step four, create the interactive GUI.　HTML and possibly Javascript:　2 Weeks
This step will require the code that runs on the client this will be made in HTML as that is the language that web-browers understand. Javascript will probably not be necessary.

Messaging system.

Delete system.